AEGIS Forecast Drift

Final Delivery & Handoff Package

Azure Managed Grafana deployment for governed forecast-drift monitoring

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

READY FOR STAKEHOLDER REVIEW

| Prepared by | Oscar Javier Centeno Mora |
| --- | --- |
| Project | Integrate Cross-Functional Capacity Feedback Signals (Feature 6986096) |
| Platform | Azure Managed Grafana - CapswatComparisions |
| Environment | V3 cloud deployment |
| Date | 22 July 2026 |

Purpose: provide a concise executive and technical reference for presentation, handoff, validation, maintenance, and future support.

# Document Purpose

This package documents the completed AEGIS Forecast Drift cloud deployment. It is not an additional development stage: the dashboards are already operational. The document provides the context needed to present the solution, explain its architecture, validate its behavior, and hand it over for future maintenance.

Current delivery status The platform is deployed and technically validated. The next activities are stakeholder presentation, access rollout when required, and SAS credential rotation before the documented expiry date.

# Contents

1. Executive Summary

2. Scope and Business Value

3. Solution Architecture

4. Dashboard Catalog

5. Governed Data Artifacts

6. User Experience and Navigation

7. Validation and Acceptance Evidence

8. Security, Access, and Known Limitations

9. Operations, Maintenance, and Rollback

10. Handoff Checklist and Final Status

Appendix A. Dashboard URLs

Appendix B. Closure Tokens

# 1. Executive Summary

AEGIS Forecast Drift is a governed monitoring platform that surfaces forecast drift, severity, trend evolution, affected forecast keys, historical events, and data-quality evidence in a single Azure Managed Grafana experience. The platform provides a read-only analytical layer for stakeholders and supports evidence-based review without modifying the underlying forecasting process.

| AEGIS dashboards | Governed CSV artifacts | Signals | Drift events | Data-quality checks |
| --- | --- | --- | --- | --- |
| 10 | 5 | 168 | 71 | 18/18 |

The deployment uses a private Azure Blob container, the Infinity datasource plugin, and Azure Managed Grafana. Secrets are not embedded in dashboard JSON, source control, or visible URLs. The existing workspace content was preserved: 70 original dashboards remain intact, while the AEGIS folder contains 10 dedicated dashboards.

# 2. Scope and Business Value

Centralizes drift evidence across performance, shape, stability, volatility, events, and historical behavior.

Provides a consistent governed view of signals, status distribution, high-risk keys, latest run information, and data quality.

Supports faster stakeholder review through shared filters, clear navigation, and standardized descriptions.

Keeps the experience read-only and traceable, reducing the risk of accidental changes to forecasting artifacts.

Creates a reusable maintenance path through a consolidated validation script and documented rollback approach.

# 3. Solution Architecture

Figure 1. Governed read-only delivery path for AEGIS Forecast Drift.

| Layer | Component | Purpose | Current state |
| --- | --- | --- | --- |
| Data | Governed CSV artifacts | Provide signals, run metadata, family scores, event history, and DQ results. | Validated |
| Storage | Private Azure Blob Storage | Stores the five governed CSV files without anonymous access. | Operational |
| Datasource | Infinity 3.5.0 | Reads authenticated HTTPS CSV content and supplies dashboard queries. | Operational |
| Presentation | Azure Managed Grafana | Hosts the 10 AEGIS dashboards and shared filtering/navigation experience. | Operational |

## Architecture details

Azure Managed Grafana workspace: CapswatComparisions.

Private storage account: aegisforecasti0654609440.

Private container: aegis-forecast-drift.

Datasource UID: aegis-forecast-drift-csv.

Plugin: yesoreyeram-infinity-datasource, version 3.5.0.

SAS signature stored in Grafana secureJsonData; no secret is stored in dashboard JSON or Git.

Allowed host restricted to the Azure Blob endpoint.

# 4. Dashboard Catalog

| Dashboard | UID | Purpose |
| --- | --- | --- |
| Overview | aegis-forecast-drift-foundation | High-level view of drift KPIs, status distribution, trend evolution, key risk areas, and data quality. |
| Forecast | aegis-forecast-drift-forecast | Forecast-level view of drift scores, status, trends, and governed forecast evidence. |
| Performance | aegis-forecast-drift-performance | Performance-focused view of accuracy-related drift signals, scores, trends, and key risks. |
| Shape | aegis-forecast-drift-shape | View of forecast-shape drift, structural changes, affected keys, and trend evolution. |
| Stability | aegis-forecast-drift-stability | View of forecast stability, consistency changes, affected keys, and historical behavior. |
| Volatility | aegis-forecast-drift-volatility | View of forecast volatility, movement intensity, affected keys, and risk evolution. |
| Events | aegis-forecast-drift-events | View of detected drift events, severity, affected forecasts, and event distribution. |
| Historical Timeline | aegis-forecast-drift-timeline | Historical view of drift events, forecast versions, changes over time, and recurring patterns. |
| Top Risk | aegis-forecast-drift-top-keys | Ranked view of forecast keys with the highest drift risk and strongest contributing signals. |
| Settings & Data Quality | aegis-forecast-drift-settings | View of governed run status, validation checks, dataset health, configuration, and control limits. |

## Shared filters

The native Grafana controls remain aligned at the top of each dashboard. Their order is:

Forecast Key

Forecast Version

Region

Drift Status

Run ID

Events, Historical Timeline, and Settings & Data Quality retain additional functional controls when required by their queries.

# 5. Governed Data Artifacts

| Artifact | Rows | Columns | Purpose |
| --- | --- | --- | --- |
| forecast_drift_signals.csv | 168 | 54 | Primary drift-signal evidence used across the dashboard suite. |
| forecast_drift_runs.csv | 1 | 18 | Latest governed run metadata and validation status. |
| forecast_drift_family_scores.csv | 672 | 24 | Family-level scores used by Performance, Volatility, Top Risk, and Settings. |
| forecast_drift_event_history.csv | 71 | 7 | Historical event evidence used by Historical Timeline. |
| forecast_drift_data_quality_checks.csv | 18 | 15 | Detailed data-quality validation results used by Settings & Data Quality. |

## Integrity controls

Local and remote file sizes were matched.

SHA-256 checksums were verified after download from Blob Storage.

All blobs use the text/csv content type.

Anonymous access is blocked.

Read access succeeds through the authenticated datasource; write and delete operations are denied.

# 6. User Experience and Navigation

Each dashboard uses a left-side vertical navigation sidebar with all 10 AEGIS sections.

The current dashboard is highlighted with “(current)”.

The top native filter bar is kept in the standard Grafana position for stability and supportability.

Titles and descriptions use stakeholder-oriented language; internal file names, stage codes, paths, hashes, and implementation details were removed from visible text.

The dashboard suite maintains a consistent hierarchy: filters, title/description, KPIs, charts/tables, latest run, and data quality.

Native Grafana limitation Grafana does not support centering the native filter bar or moving template variables into the dashboard grid without custom CSS, HTML/JavaScript, or a custom plugin. The final design intentionally stays within supported native behavior.

# 7. Validation and Acceptance Evidence

| Total Signals | Total Events | Critical | Warning | Watch | Healthy | DQ |
| --- | --- | --- | --- | --- | --- | --- |
| 168 | 71 | 14 | 34 | 38 | 82 | 18/18 |

| Validation area | Evidence | Result |
| --- | --- | --- |
| Dashboard inventory | 80 total dashboards; 10 AEGIS; 70 original workspace dashboards intact. | PASS |
| Navigation | All 10 AEGIS links resolve correctly. | PASS |
| Data availability | No unexpected No data states; zero-row panel count is 0. | PASS |
| Secrets | No SAS signature or secret is visible in dashboard JSON. | PASS |
| Placeholders | No migration placeholders or legacy local URLs remain. | PASS |
| Technical text | Visible internal implementation references reduced to 0. | PASS |
| Datasource | Infinity datasource operational and restricted to the Azure Blob host. | PASS |
| Regression protection | Original team dashboards, RBAC, network, and Key Vault were not modified. | PASS |

## Consolidated validation script

Path: engineering\E8_cloud\V3_maintenance\validate_aegis_dashboards.ps1

Expected result: exit code 0. The script performs a read-only health check across all 10 AEGIS dashboards, navigation, data presence, placeholders, secret exposure, and visible technical text.

# 8. Security, Access, and Known Limitations

| Topic | Current implementation | Action / owner |
| --- | --- | --- |
| Storage access | Private container; anonymous access disabled; HTTPS only. | No immediate action. |
| Datasource secret | SAS signature stored in Grafana secureJsonData. | Rotate before expiry. |
| SAS expiry | 20 August 2026. | Mandatory maintenance action before expiry. |
| Shared Key dependency | Used during upload and SAS generation because data-plane RBAC was unavailable. | Future improvement: use Entra ID and Storage Blob Data Contributor. |
| Viewer access | Wider access rollout intentionally deferred. | Workspace owner / manager to grant access when needed. |
| Filter placement | Native Grafana controls remain left-aligned at the top. | Accepted platform limitation. |

# 9. Operations, Maintenance, and Rollback

## Routine validation

Run the consolidated read-only validator.

Confirm exit code 0 and dashboard inventory 80 / 10 / 70.

Open Overview, Events, Historical Timeline, Top Risk, and Settings & Data Quality for a quick visual sample.

Confirm the five Blob artifacts remain available and unchanged unless a governed refresh is expected.

Record any unexpected data, navigation, or datasource issue before changing configuration.

## SAS rotation

Generate a new container-scoped SAS with read/list permissions and HTTPS only.

Update the secure signature value in the Infinity datasource.

Update the non-secret SAS parameters embedded in dashboard URLs when the expiry or API version changes.

Run the consolidated validator and confirm all dashboards return data.

Do not expose the SAS signature in chat, Git, dashboard JSON, or documentation.

## Rollback approach

Use Grafana dashboard version history to restore a previous dashboard revision.

Do not delete the AEGIS folder, datasource, storage container, or existing team dashboards during troubleshooting.

If a datasource change causes failure, restore the prior secure configuration and validate before any additional change.

Retain the final migrated JSON artifacts as the deployment reference and recovery baseline.

# 10. Handoff Checklist and Final Status

| Item | Status | Notes |
| --- | --- | --- |
| Deployment complete | Complete | Validated in V3. |
| 10 AEGIS dashboards available | Complete | Validated in V3. |
| Navigation and filters validated | Complete | Validated in V3. |
| Visible technical text cleaned | Complete | Validated in V3. |
| Temporary scripts removed | Complete | Validated in V3. |
| Consolidated validator promoted | Complete | Validated in V3. |
| Stakeholder presentation prepared | Pending / deferred | To be completed when needed. |
| Viewer access rollout completed | Pending / deferred | To be completed when needed. |
| SAS rotation completed before 20 August 2026 | Pending / deferred | Required before expiry. |

Final operational status AEGIS Forecast Drift V3 is deployed, validated, cleaned, and ready for stakeholder review. The only time-sensitive maintenance item is SAS rotation before 20 August 2026.

# Appendix A. Dashboard URLs

Overview: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-foundation/

Forecast: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-forecast/

Performance: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-performance/

Shape: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-shape/

Stability: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-stability/

Volatility: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-volatility/

Events: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-events/

Historical Timeline: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-timeline/

Top Risk: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-top-keys/

Settings & Data Quality: https://CapswatComparisions-cmh3h3bfa2fsckca.wus2.grafana.azure.com/d/aegis-forecast-drift-settings/

# Appendix B. Closure Tokens

| Token | Meaning |
| --- | --- |
| V3_2_INFINITY_PLUGIN_INSTALLED_VALIDATED | Infinity plugin installed and enabled. |
| V3_3_OVERVIEW_DATA_PLANE_READY | Private data plane prepared and validated. |
| V3_4_INFINITY_DATASOURCE_CREATED_VALIDATED | Secure Infinity datasource created. |
| V3_5_1_OVERVIEW_FILTER_FIX_VISUALLY_REACCEPTED | Overview filter issue corrected and visually accepted. |
| V3_6_REMAINING_DASHBOARDS_DATA_PLANE_READY | All required CSV artifacts available in Blob Storage. |
| V3_9_ALL_DASHBOARDS_VERTICAL_SIDEBAR_VISUALLY_ACCEPTED | Vertical navigation accepted across the suite. |
| V3_11_2_ALL_VISIBLE_TECHNICAL_TEXT_CLEANED | Visible technical implementation text removed. |
| V3_12_TEMPORARY_SCRIPTS_CLEANUP_COMPLETED | Temporary scripts and debugging outputs removed. |
| V3_12_FINAL_TECHNICAL_CLEANUP_COMPLETED | Final technical cleanup completed. |

End of document